IT Technology
Final Report – Project Network

LILLEBAELT ACADEMY
UNIVERSITY OF APPLIED SCIENCE

Authors
Martin Grønholdt
Michal Skorczewski

Friday 19 May 2017

Table of Contents

### Introduction

### Project Plan

Task Name	Duration	Start	Finish
Project Network 2. Semester	31.14 days?	Mon 1/9/17	Mon 5/8/17
Stage-1: Ethernet L2 & L3 Switching	9 days	Mon 1/9/17	Tue 2/14/17
VLAN Implementation	1 day	Mon 1/9/17	Tue 1/10/17
Vlan Trunking (802.1q)	1 day	Tue 1/10/17	Mon 1/16/17
VLAN L3-Interface	1 day	Mon 1/16/17	Tue 1/17/17
Virtual Routers (SRX & EX)	2 days	Tue 1/17/17	Tue 1/24/17
Ethernet OAM	1 day	Tue 1/24/17	Mon 1/30/17
Troubleshooting & Monitoring	1 day	Mon 1/30/17	Tue 1/31/17
Stage-2: Intermediate Routing	15 days	Tue 1/31/17	Mon 4/3/17
IPv6	2 days	Tue 1/31/17	Tue 2/14/17
OSPF	2 days	Tue 2/14/17	Tue 2/21/17
IS-IS	2 days	Tue 2/21/17	Tue 2/28/17
Route Re-Distribution (OSPF/IS-IS)	3 days	Tue 2/28/17	Tue 3/7/17
BGP (iBGP & eBGP w. OSPF)	3 days	Tue 3/7/17	Mon 3/20/17
Route Redistribution (BGP/OSPF)	3 days	Tue 3/21/17	Mon 4/3/17
Stage-3: Security	12 days	Mon 4/3/17	Tue 5/16/17
Routing Policies	2 days	Mon 4/3/17	Mon 4/10/17
Route Redistribution	2 days	Mon 4/10/17	Mon 4/17/17
RE/PFE	2 days	Mon 4/17/17	Tue 4/25/17
Firewall Filters	3 days	Tue 4/25/17	Mon 5/8/17
CoS	3 days	Mon 5/8/17	Tue 5/16/17
Finalize Report	4 days	Tue 5/16/17	Mon 6/5/17
Project End/Hand-in	0 days	Mon 6/5/17	Mon 6/5/17

### Responsibilities
Vlan Implementation	Michal Skorczewski
Vlan Trunking (802.1q)	Michal Skorczewski
Vlan L3- Interface	Michal Skorczewski
Vurtual Routers	Michal Skorczewski
Ethernet OAM	Michal Skorczewski
Troubleshooting & Monitoring	Michal Skorczewski

Ipv6	Martin Gronholdt
OSPF	Martin Gronholdt
IS-IS	Martin Gronholdt
Route Re-distribution OSPF/IS-IS	Martin Gronholdt
BGP	Michal Skorczewski
Router Redistribution BGP/OSPF	Michal Skorczewski

Routing Policies	Michal Skorczewski
Route Redistribution	Martin Gronholdt
RE/PFE	Michal Skorczewski
Firewall Filters	Martin Gronholdt
CoS	Michal Skorczewski

### 2.1.1 Ethernet L2 & L3 Switching

### 2.1.2 VLAN Implementation

### 2.1.3 VLAN L3-Interface

### 2.1.4 Virtual Routers

### 2.1.5 Ethernet OAM

### 2.1.6 Troubleshooting & Monitoring

### 3.1.1 Intermediate Routing

### 3.1.2 IPv6

### 3.1.3 OSPF

### 3.1.4 IS – IS

### 3.1.5 Route Re-Distribution (OSPF/IS-IS)

### 3.1.6 BGP

### 3.1.7 Re-distribution BGP/OSPF

### 4.1.1 Security

### 4.1.2 Routing Policies

### 4.1.3 Route Redistribution

### 4.1.4 RE/PFE

### 4.1.5 Firewall Filters

### 4.1.6 Class of Service